# Sprint Planning Meeting - Sprint 42

Date: October 28, 2024

Time: 10:00 AM - 12:00 PM EST

Attendees: Sarah Chen (PM), Alex Kumar (Tech Lead), Jennifer Liu (Engineering), Marcus Brown (Engineering), Priya Patel (Design), Michael Rodriguez (Compliance)

## Sprint Goal

Complete Phase 1 of Payment Processing V2 integration and resolve critical KYC verification bugs affecting European customers.

## Capacity Planning

Team capacity: 80 story points

Expected velocity: 75 points (based on last 3 sprints average)

2 team members on-call rotation (reduces capacity by 10%)

## Committed Stories

### High Priority

SKYRO-1245: Implement multi-currency support in payment gateway

Story points: 13

Owner: Jennifer Liu

Dependencies: None

Acceptance criteria:

Support EUR, GBP, JPY conversion

Real-time FX rates from provider API

Currency conversion shown to user before confirmation

Unit tests with 90% coverage

SKYRO-1189: Fix KYC document upload timeout for large files

Story points: 8

Owner: Marcus Brown

Critical bug affecting 15% of European customers

Root cause: 30-second timeout on reverse proxy

Solution: Implement chunked upload with progress bar

Target resolution: By end of this sprint

SKYRO-1267: Add fraud score to transaction details API

Story points: 5

Owner: Alex Kumar

Needed by customer support team for investigation

Requires additional field in response payload

Must maintain backwards compatibility

### Medium Priority

SKYRO-1290: Implement payment retry logic for transient failures

Story points: 8

Owner: Jennifer Liu

Exponential backoff strategy (3 retries)

Log all retry attempts

Alert if all retries fail

SKYRO-1301: Update KYC compliance documentation

Story points: 3

Owner: Michael Rodriguez

Reflect recent AMLD5 regulation changes

Include new identity verification flow diagrams

### Low Priority (Stretch Goals)

SKYRO-1315: Improve fraud detection dashboard load time

Story points: 5

Owner: Marcus Brown

Current load time: 8 seconds, target: under 3 seconds

Implement caching layer

Optimize database queries

## Technical Debt Items

Upgrade payment gateway dependencies (security patches)

Refactor KYC verification state machine

Add integration tests for fraud detection

## Risks and Blockers

1. Risk: Third-party FX rate provider may have downtime during launch

- Mitigation: Implement fallback to secondary provider (XE.com)

2. Blocker: Waiting for legal approval on updated Terms of Service for new currencies

- Owner: Sarah Chen to follow up with legal team

- Impact: May delay Phase 2 rollout

3. Risk: Increased payment volume during Black Friday may stress test system

- Mitigation: Schedule load testing session before November 15

## Action Items

[ ] Sarah: Get legal sign-off on ToS by November 1

[ ] Alex: Schedule load testing session (November 12-13)

[ ] Jennifer: Set up monitoring alerts for new payment endpoints

[ ] Marcus: Document KYC bug fix in Confluence

[ ] Priya: Review payment confirmation UI mockups with Sarah

## Next Sprint Preview

Tentative focus areas:

Payment reconciliation automation

Enhanced fraud detection rules for holiday season

Mobile app payment flow optimization

## Decisions Made

Agreed to deprioritize payment analytics dashboard to Q1 2025

Will use Stripe's new 3D Secure 2.0 implementation instead of building custom

European customer KYC timeout issue is sprint blocker - must be resolved

## Meeting Notes

Team raised concerns about ambitious timeline for multi-currency launch

Alex proposed phased rollout: EUR/GBP first, then JPY in next sprint

Sarah agreed to adjust roadmap based on team feedback

Need to schedule technical design review for payment retry logic

Next Sprint Planning: November 11, 2024, 10:00 AM EST